## Slide 1
Production
Scheduling

## Slide 2
Delta-Magnum.com

## Slide 3: Production Scheduling
Agenda
  The higher goal
  How does Scheduling fit in SCM?
    Demand Planning
    Master Production Scheduling
    Master Planning
    Capacity Planning
  The role of Action Messages – Pro-active vs. Reactive SCM
  Scheduling vs. Planning
  Production Release
  Gantt Charting
  Dispatching
  Production Lead Time

## Slide 4: The Higher Goal
Good Planning and Scheduling

## Slide 5: Demand Planning
Sales and Operations Planning
  C-Suite and Stakeholder Collaboration
    Demand Planner
    Master Planner
    Sales
    Operations
    Marketing
    Finance
  Typically a Monthly meeting
  With huge prep by Demand Planner - Better forecasts
  With huge prep by Master Planner- Supply constraint visibility
  Balance Chase vs. Level Load - developing an inventory plan
  Consider Minimum Keys

## Slide 6: Master Production Scheduling
Make to Stock
Configure to order
Make to Order

## Slide 7: MRP – Material Requirements Planning
Assumptions
Starting On-Hand
Open Sales Lines
Forecasts
Production/Batch Order BOM demand
Transfer Order demand
Journal Demand (Transfer, Movement, Count)
Safety Stock Level
Lead time
Bills of Material (BOMs)
Routes - only for lead time, capacity plan and finite capacity constraint (optional)
Lot Sizing

## Slide 8: MRP – Material Requirements Planning
Net-Offset-Explode
Lumpy demand
Simultaneous availability of materials

## Slide 9: Capacity Planning
Load vs. Capacity
Real vs. Planned orders
Project Accounting load/capacity
Finite vs. Infinite Capacity

## Slide 10: The role of Action Messages
They are the difference between MRP and mere Order launch
Strategize and manage message level minimization
  Adequate planner capacity
  Smart coverage settings
    ABC analysis
  Safety Stock analysis
    Journals
    ABC Class
    Advance postpone margins
  S&OP
  Master Production Scheduling
  Minimum keys
Aim for every planner looking at every message every day:
  For their items (can stagger by day)
  For a given set of Advance and Postpone margins (and tighten)
  For a give time horizon (and expand)

## Slide 11: And that is all to set the best possible scene
Improving the odds of viability!
For Production Scheduling
and then releasing to the Floor with ongoing dispatching

## Slide 12: Production Lead Time
Routing (Activated, Dimension, Site)
Item Coverage (Dimension, Warehouse)
Default Order Settings (Site based)
Item master (Company wide)

## Slide 13: Production Lead Time Elements
Queue before
Setup
Run
Quantity
Transit
Queue after

## Slide 14: Lead Time Margins
All lead times are subject to Margins
  Issue
  Receipt
  Order
Beware: each is cumulative!
  Coverage
  Plan
  Parameters

## Slide 15: Lead Time Margins Best Practice
Set to Zero
Only set at Coverage Group

## Slide 16: Operation Scheduling
Group level
Ignores Route Capability
No start/end time
Can’t use Gantt Chart or Dispatching
CAN use Material Availabilty! (now)

## Slide 17: Job Scheduling
Resource scheduling
Resource Capability
Start and end times calculated
Can use Gantt Chart and Dispatching

## Slide 18: Scheduling Demo

## Slide 19: Gantt Charts
View
  Resource or Order level
Setup
  Content
  Views
  Color
  Timescale
Activity

## Slide 20: Gantt Charts
View
  Resource or Order level
Setup
  Content
  Views
  Color
  Timescale
Activity

## Slide 21: Gantt Charts
Order View

## Slide 22: Gantt Charts
Resource View

## Slide 23: Scheduling Parameters

## Slide 24: Scheduling Direction
Backward from delivery date
  This is the Master Planning default
  Plans for the latest possible start
  Does not allow for anything to go wrong
  Leaves potential gaps in the capacity load

## Slide 25: Scheduling Direction (cont…)
Forward from tomorrow
  Plans for the earliest start
  Assumes material is available (if Finite material flag = No)
  Compensates/fills more of the capacity load gaps

## Slide 26: Dispatching
Available at the Resource level
Only available if Job Scheduling is used
Can be used to sequence orders

## Slide 27: Dispatching (cont..)
Use up and down to arrange the orders
Pick the Scheduling Direction on the first order
Subsequent orders will be scheduled from the previous job

## Slide 28: Infinite Capacity Scheduling
Assumes that sufficient capacity exists and may schedule many orders in the same time frame
Ignores resource constraints and plans production activities from the production order’s need date
Can help identify uneven workloads and overbooked capacity

## Slide 29: Infinite Capacity Scheduling (cont…)

## Slide 30: Finite Capacity Scheduling
Prerequisite setup required
  Resource Group and Resource
    Finite Capacity
    Bottleneck Resource (Optional)
  Job Scheduling
    Finite Capacity
  Master Plan
    Finite Capacity
    Finite Capacity Time Fence
    Backward Scheduling Capacity Time Fence
    Finite Capacity For Bottleneck Resources (Optional
    Capacity Time Fence for Bottleneck Resources (Optional)

## Slide 31: Finite Capacity Scheduling
Takes info account resource availability
Ensures schedule is realistic and feasible
Requires active management of messaging
Requires at least Resource and Job Scheduling to have Finite Capacity flags = Yes

## Slide 32: Finite Capacity Scheduling (cont…)

## Slide 33: Finite Material
Ensures scheduled start date is not prior to material being available
Prerequisite setup:
  Job scheduling – Finite Material

## Slide 34: Finite Material = No
Component lead times
  SUM-COMP1 = 14 days
  SUM-COMP2 = 7 days
  SUM-COMP3 = 21 days
Current date = 9/9

## Slide 35: Finite Material = Yes
Component lead times
  SUM-COMP1 = 14 days
  SUM-COMP2 = 7 days
  SUM-COMP3 = 21 days
Current date = 9/9

## Slide 36: Where do hours released to Resources come from?

## Slide 37
They come from firming planned orders (or manually from hitting reorder points or triggering kanbans)

## Slide 38
What is the D365 equivalent of the depth in the tank?

## Slide 39
It’s the expected lead time And the closer the MRP assumption, the better . . .

## Slide 40: Best practice
At least model a Queue before time
Set this to the lowest value Operations agrees to and MONITOR
This can be defaulted from the Resource or Resource Group but this is NOT dynamic!

## Slide 41: Input-Output Control

## Slide 42
THE ELEMENTS AND BACKGROUNDS ON THE FOLLOWING PAGES CAN BE COPIED AND PASTED INTO YOUR SLIDES.​ VISIT DYNAMICSCON.COM TO DOWNLOAD MORE.
Questions?

## Slide 47
Delta-Magnum.com